PBR Roadmap
The next phase of this graphics engine is to create a graphical PBR renderer similar to Blender or Unreal.

Tasks
Scripting Engine will support easier UI layout and game changes without recompilation.
Add a UI with multiple viewports to support the shader graph.
Project file format getting rid of /data directory.
Vulkan Support for faster rendering.
Add a graphical PBR interface for modern shading.

Phases
1. Cmake
  1. Test CMAKE
  2. Change the engine to use Cmake as is used by most modern C++ projects.
2. Separate SDL window code so that we can have multiple windows.
3. C# Script
  1. Embed C# with Mono. Mono readily supports embedding.
    1. https://www.mono-project.com/docs/advanced/embedding/scripting/
    2. https://www.mono-project.com/docs/advanced/embedding/
  2. Remove “App” layer in place of C# callback function.
  3. Remove “Bottle” project in favor of C# language callback.
  4. C# callbacks to the C++ API
  5. C# Built-In classes
    1. Node
    2. MeshNode
    3. vec3, ivec3 etc..
  6. Compile by calling mono –
    1. Save the output CIL to /data/cache/scripts.dll
4. User Interface
  1. Description
    1. A UI is required to save projects and for editing functionality.
    2. The current UI isn’t well implemented and is abhorrently slow.
    3. The largest feature change in the UI will be having multiple views.
  2. UI Design
    1. The UI Design will be modeled directly off of Blender’s UI
      1. Menu – File, Tools, Help
      2. Toolbar - Left of screen.
      3. Draggable View Splitter
      4. Scene Outliner
      5. Properties Window
  3. Views
    1. Because we are modelling this off of blender we will create views that show data aspects. We are only going to implement views that correspond to our PBR system.
      1. Scene View
      2. Shader Editor View
    2. Reorganize drawing code to work with multiple views.
6. Project Layer
  1. Project File
  2. “Add Project” Menu Item
  3. Save the project.
7. Vulkan Support
  1. https://vulkan-tutorial.com
  2. Reorganize GL code into generic units (especially “ShaderBase”)
  3. Research embedding SPIRV compiler (shaderc)
  4. Abstract the Vulkan API through SDL
8. Component Infrastructure
  1. We must change the game system to use components.
  2. Change Shake to use class aggregation (components) like Unity. Adding components when needed.
9. Render Pipeline Changes
  1. Shader Graph Editor
    1. Shader Node
    2. Shader Node Link line.
  2. Create a new pipeline that follows PBR methodology
  3. Albedo + Microsurface + Metal
10. Physics Engine
  1. Rip out the physics engine in favor of Bullet’s physics engine.
  2. Test BtVector3 vs Vec3x<> performance, and optionally, replace the math library.